## Slide 2
Project Overview
City Manager
Thomas A. Golden, Jr.

## Slide 3: Construction Update

## Slide 4: Phase 1 Construction Update

## Slide 5
    Remaining Phase 1 Activities
    Place Loading Dock Concrete Pad
    Final Paving
    Fall Plantings
    Complete “Punchlist”, Training, Cx

## Slide 6
Bleacher Installation

## Slide 7: Phase 2 Construction Update

## Slide 8: FALL ‘ 22
CONSTRUCTION
FENCE
DEMO EXISTING GYMNASIUM
DEMO PORTION OF EXISTING 1980 BUILDING
COMPLETED NEW GYMNASIUM BUILDING
EXISTING 1980 BUILDING
EXISTING FRESHMAN ACADEMY BUILDING
EXISTING 1922 BUILDING
LEE STREET
ARCAND DRIVE
FATHER MORISSETTE BLVD
KIRK STREET
PAIGE STREET
IMA
RR ME
CK CANAL
FRENCH STREET
TEMPORARY
MAIN ENTRY
DEMO S. BRIDGE
Phase 2 Milestones
    October 2022
    Complete Debris Load-out
    Mobilize Sitework Contractor
    Remove Part 2 South Bridge
    Begin Pre-excavation
    November 2022
    Begin Ground Improvements
    Mobilize Concrete Contractor
    Excavate Foundations
    Form & Pour Concrete Foundations
    December 2022
    Complete Ground Improvements
    Continue Concrete Foundations
    Begin Structural Steel Installation

## Slide 9
Phase 2 Limits of Work

## Slide 10
South Bridge Removal

## Slide 11
South Bridge Remain.

## Slide 12
South Bridge Removal (after)

## Slide 13: Part 3: MBE/WBE and Workforce Progress

## Slide 14: MBE/WBE and Workforce Participation Comparison*
Total Construction Lowell Resident
10.7% of all workers (78 workers & 19,573 hours)
Total Construction
Female Workforce
is at 3.6% of all workers, (55 workers & 6,658 hours)
Total Construction
Minority Workforce
is at 24.9% of workers (344 workers & 45,536 hours)
Total MBE/WBE Contracts Awarded
$21,617,266
*Updated August 11, 2022

## Slide 15: Part 4: Designer Update

## Slide 16: LEED Update
Notes: Lowell High School project is targeting LEED Gold using the LEED v 4 checklist. LEED credits are earned based on the project’s design and construction activities. At the last SBC meeting, there were questions about our LEED status so I thought that I would update you this evening on some construction activities related to LEED credits.

## Slide 17: 89%
average Construction waste diversion
LEED BY THE NUMBERS
Products with environmental product declarations (ePDs)
103+
Total Recycled content of typically steel members
87.6-95.7%
Products with 3rd party verification (ex. Declare label)
77+
Notes: To date, at 89%, we are exceeding the LEED minimum of 75% of waste diverted
This project includes several material with recycled content. One of the highest % of recycled content is our steel. % various by steel shape/type but of major elements, here is % recycled
Like the food we eat, we want to understand what ingredients are using within products. We learn the ingredients through EPDs. We exceed the 20 product minimum for LEED.
3rd party verification is more transparency

## Slide 18
Construction indoor air quality
LEED DOUCMENTATION
Erosion control
HVAC Air flushing
Notes: We are improving the indoor air in the building during and after construction a few ways.
Suffolk keeps all open ends of ductwork sealed until it is attached to other materials.
At the end of each phase, Suffolk is doing a HVAC air flushing of each phase. After the flush, they changed all air filters.
Outside of the construction area, Cashins is performing air quality testing on a monthly basis.
With sensitive to the adjacent canals and storm water infits, Suffolk has installed straw bails for erosion control along the perimeter of the site. Bails are replaced as needed.

## Slide 19: Part 5: Budget

## Slide 22: Part 6: Next Steps

## Slide 23: Thank you